**BUWEMBO DAVID WEEKLY REPORT**

|  |  |  |
| --- | --- | --- |
|  | **Successes from last week** | Team Members |
| 1. | I was able to get more system requirements from the school | Victoria, David |
| 2. | I was able to integrate the new requirements in the system | Victor, David |
| 3. | I was able to work on security on Sims | David |
| 4. | I was able to work on the teachers account | David |
| 5. | I was able to make a print of reports on the system | David |
| 6. | Rearrangements on the system has been done | David |
| 7. | Marks management for both admin account and teacher account has been done. | David |
| 8. | Presented the new integrated requirements to Sunrise | Victoria, David |
|  | **PENDING** |  |
| 1. | Full completion of fees structure | Victor |
| 2. | Proper design of Reports | David |
| 3. | Bursar’ s account | David & Victor |
| 4. | Database Backups | Victor |
| 5. | System Recovery | Victor |